Meeting Minutes

Bradford Council Asset Management System - Weekly Meeting Minutes

Week 1 (Monday 10th, Wednesday 12th, Friday 14th February 2024)

Participants: Rayees, Daanyaal, Mokal, Mansoor, Sahil, Ahmad, Feroz, Hamza

Progress:

- Initial task allocation completed by team leader (Rayees)

- Backend team (Ahmad, Mokal) began database schema design

- Frontend team (Sahil) created initial wireframes

- API team (Mansoor, Feroz) set up basic endpoints

- Documentation (Hamza) started project charter

Next Steps:

- Finalize database structure by Wednesday

- Complete wireframe approval process

- Establish API documentation standards

Week 2 (Monday 17th, Wednesday 19th, Friday 21st February)

Participants: All (no apologies)

Progress:

- Database schema finalized and implemented (Daanyaal - completed)

- Login page UI completed (Sahil - completed)

- Asset map API endpoints 50% complete (Mansoor - in progress)

- Email verification system started (Daanyaal)

Challenges:

- API response time issues identified

- Team decided to implement caching solution

Week 3 (Monday 24th, Wednesday 26th February, Friday 28th Feb)

Participants: All

Progress:

- Caching implemented for APIs (Feroz - completed)

- Email verification functional (Mokal - completed)

- Asset search feature UI (Ahmed - 80% complete)

- Documentation updated (Mokal - in progress)

Next Steps:

- Begin integration testing

- Start work on reporting module

Week 5 (Monday 3rd, Wednesday 5th, Friday 7th March 2024)

Participants: Rayees, Daanyaal, Mokal, Mansoor, Sahil, Ahmed, Feroz, Hamza

Progress:

- Completed integration of map API with frontend (Mansoor/Sahil - completed)

- Implemented user role permissions (Daanyaal - completed)

- Finalized asset categorization system (Mokal - completed)

- Began stress testing (Feroz - in progress)

Challenges:

- Performance issues with >100 concurrent users

- Solution: Optimized database queries and added indexing

Week 6 (Monday 10th, Wednesday 12th, Friday 14th March)

Participants: All

Progress:

- Completed stress testing (Feroz - completed)

- Finished admin dashboard (Mokal - completed)

- Implemented audit logging (Daanyaal - completed)

- Documentation 80% complete (Mokal)

Next Steps:

- Begin user acceptance testing

- Prepare training materials

Week 7 (Monday 17th, Wednesday 19th, Friday 21st March)

Participants: All members

Progress:

- UAT completed with council staff (Rayees/Mokal - completed)

- Fixed all critical bugs identified (Team - completed)

- Finalized API documentation (Mansoor - completed)

- Prepared deployment checklist (Feroz)

Challenges:

- Council requested additional reporting fields

- Solution: Added flexible reporting module

Week 8 (Monday 24th, Wednesday 26th, Friday 28th March)

Participants: All (Mokal sent apologies for Friday)

Progress:

- Deployed to staging environment (Feroz/Daanyaal - completed)

- Conducted security audit (completed)

- Finalized user manual (Hamza/Sahil - completed)

- Prepared demo for stakeholders (Rayees)

Week 9 (Monday 31st March, Wednesday 2nd, Friday 4th April)

Participants: All members

Progress:

- Deployed to production (Team - completed)

- Submitted final documentation (Mokal- completed)

- Prepared project closure report (Rayees)

Final Tasks:

- Archive code repository

- Complete peer reviews

- Submit final presentation

Current Week (Monday 7th April 2024)

Participants: Full team

Final Progress:

- System ready for hand over to Bradford Council

- All project deliverables submitted

- Post-implementation review conducted

- Lessons learned and documented